# Execution Report – Automation Exercise Website

Version: 1.0

Date: November 2025

Project: Software Testing Course Graduation Project

Application Under Test (AUT): Automation Exercise Website – https://automationexercise.com

## 1. Introduction

This execution report summarizes the testing activities carried out on the Automation Exercise website as part of the Software Testing Course project. The goal was to execute manual, UI, and API test cases, apply automation where possible, and assess the overall functionality, usability, and reliability of the system.

## 2. Test Objectives

Validate that all main features of the Automation Exercise website work correctly (Login, Signup, Product Management, Cart, and Checkout).

Evaluate manual and automated testing results and efficiency.

Identify and report functional and UI defects.

Verify user interface design, responsiveness, and consistency.

Test API endpoints to ensure data accuracy and stable communication.

## 3. Execution Summary

| Test Type | Total Test Cases | Executed | Passed | Failed | Blocked | Pass % |
| --- | --- | --- | --- | --- | --- | --- |
| Manual (Functional) | 31 | 31 | 26 | 5 | 0 | 83.87% |
| UI Testing | 30 | 30 | 26 | 4 | 0 | 86.67% |
| API Testing | 17 | 17 | 15 | 2 | 0 | 88.24% |
| Database testing | 56 | 56 | 56 | 0 | 0 | 100% |
| Total | 134 | 134 | 123 | 11 | 0 | 91.79% |

## 4. Defect Summary

| Defect ID | Module | Severity | Description | Status |
| --- | --- | --- | --- | --- |
| DEF-01 | Checkout | High | “Place Order” button not responsive after adding new address | Open |
| DEF-02 | Login | Medium | Incorrect credentials return plain text message instead of UI alert | Open |
| DEF-03 | Product Page | Low | Product image slightly overlaps text in Firefox | Open |
| DEF-04 | API – Create User | High | API returns 500 error on invalid payload | Open |

## 5. Execution Details

Test Period: October 20–November 10, 2025

Test Environment:

Browsers: Chrome, Firefox, Edge

Operating System: Windows 11

Tools Used: Postman, Excel, GitHub, MySQL, XMAPP, Apache

## 6. Challenges & Mitigation

| Challenge | Impact | Mitigation |
| --- | --- | --- |
| Website downtime during test execution | Delayed progress | Shifted to API and automation tasks until site was back online |
| Dynamic elements causing locator instability | Test failures in automation | Implemented XPath with dynamic waits and updated locators regularly |
| Limited test data for API validation | Partial test coverage | Created additional mock data using Postman collections |

## 7. Key Findings

Core functionalities (login, registration, product browsing) are stable.

API validation revealed error handling inconsistencies. The automation framework improved testing efficiency by reducing manual re-testing.

## 8. Lessons Learned

Continuous collaboration between testers and developers improves issue resolution speed.

Responsive UI testing should be integrated into every sprint.

## 9. Recommendations

Fix unresolved UI and API issues before next release.

Extend automation coverage to include product review and contact form tests.

Add performance testing for checkout and API endpoints.

## 10. Conclusion

Testing for the Automation Exercise Website was successfully completed with an overall 92% pass rate across functional, UI, and API tests. The project met its testing objectives, providing practical experience in manual, automation, and API testing using real-world tools and workflows.